# Project Summary: System Modernization Initiative

## Project Charter

Project Name: Core Systems Modernization. Sponsor: CIO Rebecca Chen. Duration: 18 months (January 2025 - June 2026). Budget: $2.4M capital, $800K operational.

## Objectives

1. Replace legacy ERP system with cloud-based solution. 2. Implement modern CRM with customer portal. 3. Migrate on-premise infrastructure to hybrid cloud. 4. Establish automated backup and disaster recovery.

## Key Milestones

Phase 1 (Q1 2025): Requirements gathering and vendor selection. Phase 2 (Q2-Q3 2025): ERP implementation and data migration. Phase 3 (Q4 2025): CRM deployment and user training. Phase 4 (Q1-Q2 2026): Cloud migration and final testing.

## Success Metrics

System uptime: 99.9% availability. User adoption: 95% active usage within 90 days of go-live. Performance: 50% reduction in report generation time. Cost: Total cost of ownership reduction of 30% over 3 years.